## Slide 1: Logistics On Rails - SPRINT 2 G052
LAPR3 2025/2026
Francisco Vasconcelos (1240934) | Gabriel Inácio (1240935) | Gonçalo Azevedo (1240936) | Maria Pinto (1240892) | Paulo Ferreira (1240941)

## Slide 2: Sprint planning – Sprint 2
SPRINT BACKLOG | 
Number of stories | 23
Number of bugs | 0
Number of tasks | 7
Number of Management Tasks (Scrum) | 9
Number of team members | Planned: 5 Actual: 5
Total planned estimation vs execution | Planned hours: 172 Executed hours: 162
Planned Start Date: 27 October Real Start Date: 1 November
Planned End Date: 23 November Real End Date: 23 November

## Slide 3: Sprint 2 planning
Assigned User Stories (as stated in the project assignment) | Commited? Yes / No (according to team planning) | Todo | Doing | Testing | Done | Blocked
USBD21 | Yes |  |  |  | x | 
USBD22 | Yes |  |  |  | x | 
USBD23 | Yes |  |  |  | x | 
USBD28 | Yes |  |  |  | x | 
USBD29 | Yes |  |  |  | x | 
USBD30 | Yes |  |  |  | x | 

## Slide 4: Sprint 2 planning
Assigned User Stories (as stated in the project assignment) | Commited? Yes / No (according to team planning) | Todo | Doing | Testing | Done | Blocked
USEI06 | Yes |  |  |  | x | 
USEI07 | Yes |  |  |  | x | 
USEI08 | Yes |  |  |  | x | 
USEI09 | Yes |  |  |  | x | 
USEI10 | Yes |  |  |  | x | 

## Slide 5: Sprint 2 planning
Assigned User Stories (as stated in the project assignment) | Commited? Yes / No (according to team planning) | Todo | Doing | Testing | Done | Blocked
USLP05 | Yes |  |  |  | x | 
USLP06 | Yes |  |  |  | x | 
USLP07 | Yes |  |  |  | x | 

## Slide 6: Sprint 2 planning
Assigned User Stories (as stated in the project assignment) | Commited? Yes / No (according to team planning) | Todo | Doing | Testing | Done | Blocked
USAC01 | Yes |  |  |  | x | 
USAC02 | Yes |  |  |  | x | 
USAC03 | Yes |  |  |  | x | 
USAC04 | Yes |  |  |  | x | 
USAC05 | Yes |  |  |  | x | 
USAC06 | Yes |  |  |  | x | 
USAC07 | Yes |  |  |  | x | 
USAC08 | Yes |  |  |  | x | 
USAC09 | Yes |  |  |  | x | 

## Slide 7: Work assigned by team member
Chart: Number of Hours
| Francisco | Gabriel | Gonçalo | Maria | Paulo
Horas | 34 | 28 | 51 | 37 | 37

## Slide 8: Work assigned by type (componente)
Chart: Epic or Component or UC
| BDDAD | ESINF | LAPR3 | ARQCP
Componente | 27 | 40 | 46 | 49

## Slide 9: Issues / Assumptions / unanswered questions
Description | Responsible | Date / sprint | Related issue / item in Git
USLP07 – Local database was used instead of a remote one because the last one couldn´t be established | ALL | Sprint 2 | USLP07- As Freight Manager, I want to use a scheduler that allows me to dispatch a list of trains. Each train has an associated route that can be simple or complex.

## Slide 10: Daily Meetings
Date (of the meeting) | Place / duration | Francisco Vasconcelos | Gabriel Inácio | Gonçalo Azevedo | Maria Pinto | Paulo Ferreira
03/11/2025 | Online / 10 min | x | x | x | x | x
05/11/2025 | Online / 10 min | x | x | x | x | x
07/11/2025 | Online / 10 min | x | x | x | x | x
10/11/2025 | Online / 5 min | x | x | x | x | x
12/11/2025 | Online / 5min | x | x | x | x | x
14/11/2025 | Online / 10 min | x | x | x | x | x
17/11/2025 | Online / 5 min | x | x | x | x | x
19/11/2025 | Online / 8 min | x | x | x | x | x
21/11/2025 | Online / 5 min | x | x | x | x | x

## Slide 11: LLM performance assessment - Input (use Copilot with GPT-5 mandatory)
Source file (attach the file you have used):
Input (write down the prompt you used to ask for the performance assessment):
“Based on the file containing every member's updates throughout the sprint, write an individual LLM performance assessment for every member and a global one for the whole team, in order to evaluate everyone's personal and teamwork.”

## Slide 12: LLM performance assessment - Output
Output file (attach the complete file extracted from the A.I. tool):
Output (write one line per team member):
Francisco showed resilience and adaptability, progressing to completion and delivering stable assembly functions.
Gabriel demonstrated precision in expiry handling and modular assembly coding, finalizing multiple assembly tasks.
Gonçalo ensured database stability and query reliability, excelling in relational corrections and buffer logic integration.
Maria reinforced clarity through documentation and contributed steadily to assembly functions and database validation.
Paulo provided consistent support in relational corrections and assembly coding, closing all tasks with detail-oriented execution.

## Slide 13: LLM performance assessment – Critical Insight
Team Members’ Opinion about the A.I. output
Francisco: “Nice that it highlighted both my backend work and assembly progress.”
Gabriel: “Glad it recognized my focus on expiry logic and assembly coding.”
Gonçalo: “Good to see my database corrections and buffer logic being appreciated.”
Maria: “Happy it valued my documentation and assembly contributions.”
Paulo: “Cool that it noticed my steady role in validations and assembly.”
Improvement Suggestion from LLM:
Francisco: Keep strengthening assembly coding by documenting integration steps more explicitly, so others can reuse your backend orchestration patterns.
Gabriel. Expand your strong validation mindset into peer reviews — share your expiry‑handling test cases so teammates can adopt similar rigor.
Gonçalo: Your database corrections were excellent; next sprint, focus on automating constraint checks and buffer logic scripts to reduce manual effort.
Maria: Continue leading documentation, but also push for early alignment in assembly tasks — this will prevent late clarifications and accelerate delivery.
Paulo: Your steady validation support is key; consider creating reusable validation templates so the team can apply your detail‑oriented approach faster.

## Slide 14: Sprint Retrospective Date: 23 November
What went well?
Task progression was steady and visible
Collaboration was strong
Assembly integration started smoothly
Documentation and clarity
What went wrong?
Initial blockers on logic clarity
Late overlap of tasks
Limited automation
Dependency delays
What we learned?
Early clarifications save time
Pair programming and cross‑support are powerful
Documentation is not just support - it’s a driver
Balance workload across sprints
Automation is the next step

## Slide 15: Sprint Retrospective Date: 23 November
Action items:
Management Actions:
Introduce mid‑sprint checkpoints
Balance workload distribution
Strengthen documentation flow
Pair programming rotation
Performance Actions:
Automate validation scripts
Early clarification of logic
Reusable test templates
Knowledge sharing sessions
Expected Impact:
Efficiency gains
Quality improvement
Team cohesion
Predictability

## Slide 16: Overall Project Performance:
LLM evaluation: 4.6/5
The team showed high synergy, adaptability, and closure of all major tasks. Minor improvements lie in automation and proactive workload balancing.
Team evaluation: 4.6/5
Team feeling:
Notes: Add any slide you consider relevant.