## Slide 1: Logistics On Rails - SPRINT 3 G052
LAPR3 2025/2026
Francisco Vasconcelos (1240934) | Gabriel Inácio (1240935) | Gonçalo Azevedo (1240936) | Maria Pinto (1240892) | Paulo Ferreira (1240941)

## Slide 2: Sprint planning – Sprint 3
SPRINT BACKLOG | 
Number of stories | 28
Number of bugs | 0
Number of tasks | 20
Number of Management Tasks (Scrum) | 12
Number of team members | Planned: 5 Actual: 5
Total planned estimation vs execution | Planned hours: 200 Executed hours: 175
Planned Start Date: 24th November Real Start Date: 8th November
Planned End Date: 4th January Real End Date: 4th January

## Slide 3: Sprint 3 planning
Assigned User Stories (as stated in the project assignment) | Commited? Yes / No (according to team planning) | Todo | Doing | Testing | Done | Blocked
USEI11 | Yes |  |  |  | X | 
USEI12 | Yes |  |  |  | X | 
USEI13 | Yes |  |  |  | X | 
USEI14 | Yes |  |  |  | X | 
USEI15 | Yes |  |  |  | X | 

## Slide 4: Sprint 3 planning
Assigned User Stories (as stated in the project assignment) | Commited? Yes / No (according to team planning) | Todo | Doing | Testing | Done | Blocked
USBD31 | Yes |  |  |  | x | 
USBD32 | Yes |  |  |  | x | 
USBD33 | Yes |  |  |  | x | 
USBD34 | Yes |  |  |  | x | 
USBD35 | Yes |  |  |  | x | 
USBD36 | Yes |  |  |  | x | 
USBD37 | Yes |  |  |  | x | 
USBD39 | Yes |  |  |  | x | 

## Slide 5: Sprint 3 planning
Assigned User Stories (as stated in the project assignment) | Commited? Yes / No (according to team planning) | Todo | Doing | Testing | Done | Blocked
USBD41 | Yes |  |  |  | X | 
USBD42 | Yes |  |  |  | X | 
USBD43 | Yes |  |  |  | X | 
USBD44 | Yes |  |  |  | X | 
USBD45 | Yes |  |  |  | X | 

## Slide 6: Sprint 3 planning
Assigned User Stories (as stated in the project assignment) | Commited? Yes / No (according to team planning) | Todo | Doing | Testing | Done | Blocked
USAC10 | Yes |  |  |  | x | 
USAC11 | Yes |  |  |  | x | 
USAC12 | Yes |  |  |  | x | 
USAC13 | Yes |  |  |  | x | 
USAC14 | Yes |  |  |  | x | 
USAC15 | Yes |  |  |  | x | 
USAC16 | Yes |  |  |  | x | 

## Slide 7: Sprint 3 planning
Assigned User Stories (as stated in the project assignment) | Commited? Yes / No (according to team planning) | Todo | Doing | Testing | Done | Blocked
USLP08 | Yes |  |  |  | X | 
USLP09 | Yes |  |  |  | X | 
USLP10 | Yes |  |  |  | X | 

## Slide 8: Work assigned by team member
Chart: Number of Tasks
| Francisco Vasconcelos | Maria Pinto | Gonçalo Azevedo | Gabriel Inácio | Paulo Ferreira
Horas / tarefas | 40 | 38 | 53 | 35 | 35

## Slide 9: Work assigned by type (component)
Chart: Epic or Component or UC
| ESINF | ARQCP | LAPR3 | BDDAD
Componente | 36 | 37 | 28 | 79

## Slide 10: Issues / Assumptions / unanswered questions
Description | Responsible | Date / sprint | Related issue / item in Git
None | None | None | None

## Slide 11: Daily Meetings
Date (of the meeting) | Place / duration | Francisco Vasconcelos | Gabriel Inácio | Gonçalo Azevedo | Maria Pinto | Paulo Ferreira
08/12/2025 | Online / 10 min | x | x | x | x | x
10/12/2025 | Online / 8 min | x | x | x | x | x
12/12/2025 | Online / 5 min | x | x | x | x | x
15/12/2025 | Online / 10 min | x | x | x | x | x
17/12/2025 | Online / 7 min | x | x | x | x | x
19/12/2025 | Online / 10 min | x | x | x | x | x

## Slide 12: Daily Meetings
Date (of the meeting) | Place / duration | Francisco Vasconcelos | Gabriel Inácio | Gonçalo Azevedo | Maria Pinto | Paulo Ferreira
22/12/2025 | Online / 10 min | x | x | x | x | x
23/12/2025 | Online / 5 min | x | x | x | x | x
26/12/2025 | Online / 10 min | x | x | x | x | x
29/12/2025 | Online / 10 min | x | x | x | x | x
30/12/2025 | Online / 8 min | x | x | x | x | x
02/01/2026 | Online / 10 min | x | x | x | x | x

## Slide 13: LLM performance assessment - Input (use ChatGPT or Copilot)
Source file (attach the file you have used):
Input (write down the prompt you used to ask for the performance assessment):
"Analyze the sprint update file to generate individual performance assessments for each team member and a summary report for the entire group, focusing on both personal contributions and collaborative impact."

## Slide 14: LLM performance assessment - Output
Output file (attach the complete file extracted from the A.I. tool):
Output (write one line per team member):
Francisco Vasconcelos: Delivered complex graph and temporal‑analysis features with strong ownership and consistent refinement.
Gabriel Inácio: Maintained steady progress across implementations, adding robust testing and key infrastructure like the logging system.
Gonçalo Azevedo: Strengthened the project’s data layer through detailed relational modeling, SQL corrections, and versatile cross‑domain contributions.
Maria Pinto: Executed full‑stack features with clarity, combining solid class design, UI work, and reliable service‑layer development.
Paulo Ferreira: Delivered tasks quickly and thoroughly, reinforcing system stability through careful testing and iterative corrections.

## Slide 15: LLM performance assessment – Critical Insight
Team Members’ Opinion about the A.I. output
Francisco: “I feel that the AI captured my contributions with precision, reflecting both the technical depth of my work and how it progressed throughout the sprint.”
Gabriel: “I appreciate how the report highlighted my personal achievements while also emphasizing collaboration, shared responsibilities, and the way our work connected across modules.”
Gonçalo: “I find that the AI’s synthesis gives us a strong foundation for formal presentations, making it easier for me to communicate progress to stakeholders and justify the technical decisions I made.”
Maria: “I feel the report accurately acknowledged the range of domains I worked in — from UI to embedded systems, SQL, temporal analysis, and service‑layer logic.”
Paulo: “I found the positive and professional tone motivating, and it reinforced my morale by validating the effort I invested throughout the sprint.”
Improvement Suggestion from LLM:
One improvement I would suggest is to increase cross‑team visibility earlier in the sprint, especially for tasks involving shared subsystems like Temporal Analysis, SQL models, and UI–service integration. By aligning sooner on design decisions and potential blockers, the team could reduce mid‑sprint rework and strengthen consistency across modules.

## Slide 16: Sprint Retrospective Date: 4th December
What went well?
High completion rate across all assigned tasks
Cross‑domain collaboration strengthened delivery
Testing and correction cycles improved stability
Infrastructure improvements boosted team productivity
Complex features were implemented with confidence
What went wrong?
Some tasks required late‑sprint rework
Cross‑module dependencies caused delays
Inconsistent early alignment on design decisions
Testing uncovered structural issues late
Context switching increased cognitive load
What we learned?
Early synchronization reduces rework
Clear ownership improves module stability
Testing must be integrated earlier
Cross‑domain awareness is essential
Iterative refinement is part of the process

## Slide 17: Sprint Retrospective Date: 4th December
Action items:
Management Actions
Schedule earlier cross‑team design checkpoints to align on shared subsystems before implementation begins.
Improve visibility of interdependent tasks through clearer sprint planning and dependency mapping.
Allocate buffer time for complex features such as Temporal Analysis and relational modeling.
Performance Actions
Adopt earlier test‑driven validation to catch structural issues sooner.
Increase documentation of shared modules so UI, DB, and embedded teams work from the same assumptions.
Encourage pair‑review sessions for high‑risk or cross‑domain tasks.
Expected Impact
Reduced rework and fewer late‑sprint corrections through earlier alignment.
Higher integration stability thanks to shared understanding of subsystem behavior.
Faster sprint velocity as blockers and misunderstandings decrease.
Improved code quality and maintainability through earlier testing and clearer documentation.

## Slide 18: Overall Project Performance:
LLM evaluation: 4.8 / 5
Your team delivered high‑complexity features, maintained strong cross‑domain collaboration, and showed excellent ownership of tasks from start to finish.
Team evaluation: 4.5 / 5
Team feeling:
Notes: Add any slide you consider relevant.

## Slide 19: Checklist Sprint 3
Item | Objective
US detailed in the Backlog | Mandatory
Start Sprint 3 | Mandatory
Priorities | Mandatory
Estimate US (hours) | Mandatory
Create Subtasks | Mandatory
Customize board | Mandatory
Integrate with Git | Mandatory
Create milestones | Discretionary
Item | Objective
Create Sprint planning Task Sprint 3 | Mandatory
Create tasks for Daily meetings (3 per week avg) | Mandatory
Update US and task status on board | Mandatory
Submit working hours | Mandatory
Include outstanding items from Sprint 1 and Sprint 2 | Discretionary
Include outstanding items from Retrospective | Mandatory
Estimate using Planning Poker | Mandatory